|  |  |  |  |
| --- | --- | --- | --- |
| PHASE | ACTIVITY | CUADRANTE | JUSTIFICACIÓN |
| START | Initial act | I | We consider that the initial act is the main part to establish the beginning of the project in a formal manner. |
| PLANNING | Budget worksheet | IV | We place this activity in the quadrant of no matter and it is not urgent since it is a school project and the economic factor does not influence the realization of this project. |
| Scope statement | I | We consider that the statement of scope is an important and urgent factor, since it must be clearly defined that it is included in the project and what is not. |
| Life cycle selection | II | We thought that this activity is important but it is not urgent, since the life cycle is an important part to establish the way of work of the project, but it is not urgent to define it at the beginning of the project because it can be planned calmly in the planning phase. |
| ANALYSIS | Functional requirements | II | We put the functional requirements in quadrant two, since they are very important to establish the functionality of the website and it is necessary to plan it properly. |
| Non-functional requirements | III | We consider that the non-functional requirements are not urgent nor so important within the project, since they contemplate factors that can be changed in the development of the project without affecting it in a relevant way for the functionality. |
| Software Requirements Specification (SRS) | II | We established that this activity is important but not urgent since it must be elaborated with time and general perspective of the system that is going to be developed, since in this the functional and non-functional requirements are more thoroughly broken down. |
| DESIGN | Entity-Relation diagram | II | We define that the Entity-Relationship diagram is important to establish the relationship of the entities within the project and it is not urgent to elaborate them since it must be analyzed carefully and with time because they are the basis for the functioning of the system. |
| Relational Diagram | II | We consider that the Relational diagram is just as important as the Entity-Relationship diagram, since it is practically the same, but with a view more oriented to the data relations between the entities for the BD. |
| Navigation map | II | We place this activity in quadrant two since the navigation map defines the pages and sections that the website will contain and how they will be interlaced. |
| DEVELOPMENT | Database | II | We believe that the database is very important and therefore should be developed with time, since this will store all the information on the website and it is necessary that it is well structured. |
| Layout | II | We believe that the design of the pages that will contain the website is important, since they are the structure and the way in which the information will be distributed on the website, therefore, it takes time to define them correctly. |
| Web pages | II | This is one of the fundamental activities, which is why it is very important and it is not necessary to rush to elaborate them urgently since it was previously planned what will be the operation of each page of the website. |
| TESTING | Unit tests | II | We believe that the part of the tests is very important since in these the errors pertinent to each area that is being developed are detected and therefore a specific time was assigned to perform said tests. |
| Module Tests | II | We consider this activity as important but not urgent, since first the entire website must be developed to arrive at this part and previously unit tests were carried out, which ruled out most of the errors that could arise. |
| IMPLEMENTATION | Hosting selection | II | We believe that the selection of a hosting is important since here the website will be housed to be able to enter through the internet, but this activity is not urgent since there are several free hostings. |
| Upload the application | II | This part is important since once the hosting is chosen, the whole website must be uploaded to said platform and this requires time to migrate the site. |
| System tests | II | We believe that this activity is very important since there are external factors that affect files being damaged when uploading the site to the hosting and it is necessary to perform tests to verify that everything is working. |
| CLOSING | Acceptance letter | II | We consider it important that the client formalize in this document that he is satisfied and accepts the website that is being delivered to him, but in the same way it is not urgent that he do so for now. |
| Project closing act | II | We believe that this activity is important since in this it is formally concluded the term of the project, but it is not urgent to reach this part yet. |
| Lessons learned document | II | We consider that this document is an important part of our training, since here we will establish the lessons we learned in the realization of this project and this will serve as evidence and reference for future projects. |